RETROHUB

Implementation & Realization

From Code to Production

Sayan DE & Mark ABRAMENKO

# Development Timeline

RetroHub was developed by Mark ABRAMENKO and Sayan DE through iterative phases: architecture design, core features implementation, AI integration, testing, and deployment optimization.

# Implementation Phases

## Phase 1: Architecture & Database

• Designed 5-service microarchitecture

• Created 12 MongoDB schemas with relationships

• Implemented gateway pattern with Express proxy

• Configured Docker Compose orchestration

## Phase 2: Core Features

• Built game catalog with search and filters

• Implemented user authentication with JWT

• Created admin panel for content management

• Developed community forum with posts/replies

## Phase 3: AI Integration

• Integrated Google Gemini API

• Built character generation system

• Implemented 4-layer fallback architecture

• Created in-memory session management

## Phase 4: Frontend & UX

• Designed dynamic theming system

• Built responsive layouts (4 breakpoints)

• Implemented PWA with service workers

• Created retro visual aesthetic with modern UX

## Phase 5: Testing & Deployment

• Set up CI/CD pipelines with GitHub Actions

• Configured multi-stage Docker builds

• Implemented health checks and monitoring

• Created automated database seeding

# Technical Challenges Overcome

## Challenge 1: Service Communication

Problem: Microservices needed clean communication without tight coupling.

Solution: Gateway pattern with http-proxy-middleware, path rewriting, unified CORS handling.

## Challenge 2: Database Reliability

Problem: Services would crash if MongoDB was temporarily unavailable.

Solution: Exponential backoff retry (5 attempts, 1s→16s delays), offline mode support, detailed error diagnostics.

## Challenge 3: AI Rate Limits

Problem: Gemini API has rate limits and occasional downtime.

Solution: Multi-model fallback, retry logic, graceful degradation to assistants, static fallback messages.

## Challenge 4: Mobile Performance

Problem: Large images and animations caused performance issues on mobile.

Solution: Image size limits (10MB), lazy loading, GPU-accelerated CSS transforms, service worker caching.

# Code Quality Measures

• ESLint for backend JavaScript consistency

• Prettier for automated code formatting

• Husky pre-commit hooks with lint-staged

• Comprehensive error handling in all services

• Shared utilities to avoid code duplication

# Deployment Strategy

Docker Compose configuration orchestrates 8 containers: 5 microservices, gateway, MongoDB, and seed-db. Each service has health checks. The gateway waits for all services to be healthy before starting. GitHub Actions CI/CD builds Docker images on every push, runs linting, and deploys to production via manual workflow dispatch.

# Performance Optimization

• Vite build with code splitting and tree shaking

• MongoDB indexes on userId, gameId, slug fields

• Service worker caching with NetworkFirst strategy

• Pagination to limit database query sizes

• Promise.all for parallel operations where possible

RetroHub successfully transitioned from concept to production-ready platform.